PHASE 2

Resource Scheduling & Kinetic Craft Integration

Implementation Guide for Field Ops

# 1. Overview & Objectives

This module adds resource request and scheduling capabilities to Field Ops, with a cross-platform API bridge to Kinetic Craft for company-wide resource visibility. Superintendents can request crews, equipment, and materials from the field while project managers at Kinetic Craft see the full resource picture across all active projects.

### Key Objectives

- Enable field superintendents to submit resource requests (labor, equipment, materials)

- Build a look-ahead scheduling view showing crew/equipment allocation by zone and week

- Create a shared API contract between Field Ops and Kinetic Craft for bidirectional sync

- Detect resource conflicts when the same crew or equipment is double-booked

- Feed scheduling data into the productivity engine for planned-vs-actual analysis

### Kinetic Craft Integration Strategy

Since Kinetic Craft is being built in parallel, we design a shared API contract now. Field Ops publishes resource requests; Kinetic Craft consumes them and responds with allocations. The integration uses a REST API with webhook notifications for real-time updates.

|  | Cross-App Architecture Both apps will share a common resource API schema. Field Ops is the 'requester' and Kinetic Craft is the 'allocator.' A lightweight webhook system notifies each app when resources are requested, allocated, or conflict-flagged. |
| --- | --- |

# 2. Data Models

Add these types to src/lib/types.ts:

### ResourceRequest Interface

export type ResourceType = 'labor' | 'equipment' | 'material';

export type RequestStatus = 'draft' | 'submitted' | 'allocated' | 'partial' | 'denied' | 'completed';

export type RequestPriority = 'low' | 'normal' | 'high' | 'urgent';

export interface ResourceRequest {

id: string;

projectId: string;

requestedBy: string;           // superintendent ID

requestDate: string;

neededByDate: string;

resourceType: ResourceType;

priority: RequestPriority;

status: RequestStatus;

// Labor-specific

trade?: string;

csiDivision?: string;

crewSize?: number;

crewComposition?: CrewComposition;

skillRequirements?: string[];

certifications?: string[];

// Equipment-specific

equipmentType?: string;

equipmentSpecs?: string;

// Shared fields

taktZone?: string;

durationDays: number;

scheduledStart?: string;

scheduledEnd?: string;

costCodeId?: string;

notes?: string;

// Kinetic Craft sync

kineticRequestId?: string;

kineticSyncedAt?: string;

kineticResponse?: string;

// Allocation tracking

allocatedResources?: AllocatedResource[];

createdAt: string;

updatedAt: string;

}

### ScheduleEntry & Conflict Detection

export interface ScheduleEntry {

id: string;

projectId: string;

resourceRequestId?: string;

resourceType: ResourceType;

resourceName: string;          // 'Concrete Crew A' or 'Crane #3'

startDate: string;

endDate: string;

taktZone: string;

csiDivision?: string;

activity?: string;

costCodeId?: string;

status: 'scheduled' | 'active' | 'completed' | 'cancelled';

conflictIds?: string[];

createdAt: string;

updatedAt: string;

}

export interface ResourceConflict {

id: string;

projectId: string;

conflictType: 'double_book' | 'overlap' | 'capacity_exceeded';

resourceName: string;

scheduleEntryIds: string[];

dateRange: { start: string; end: string };

severity: 'warning' | 'critical';

resolvedAt?: string;

resolution?: string;

createdAt: string;

}

### Kinetic Craft API Contract

// Shared API schema for Field Ops <-> Kinetic Craft

export interface KineticResourceAPI {

// Field Ops -> Kinetic Craft

submitRequest: (req: ResourceRequest) => Promise<{ kineticId: string }>;

updateRequest: (kineticId: string, update: Partial<ResourceRequest>) => Promise<void>;

cancelRequest: (kineticId: string) => Promise<void>;

// Kinetic Craft -> Field Ops (webhook callbacks)

onAllocation: (kineticId: string, allocation: AllocatedResource[]) => void;

onConflict: (kineticId: string, conflict: ResourceConflict) => void;

onStatusChange: (kineticId: string, status: RequestStatus) => void;

}

// Webhook endpoint: /api/kinetic/webhook

// Auth: shared HMAC secret between apps

# 3. UI Components

### Resource Dashboard  —  /resources

Central hub with three views: Requests, Schedule, and Conflicts.

Requests Tab: List of all resource requests with status badges, priority flags, and Kinetic Craft sync status. Filter by type (labor/equipment/material), status, and date. New request form with smart defaults based on project setup.

Schedule Tab: Gantt-style weekly look-ahead. Rows = resources (crews, equipment). Columns = days. Color-coded by zone. Drag to adjust duration. Conflict indicators in red.

Conflicts Tab: Active conflicts requiring resolution. Shows overlapping bookings with resolution options (reschedule, split crew, substitute equipment).

### Request Form  —  /resources/new

Smart form that adapts based on resource type selection. For labor: shows trade picker, crew composition builder, certification requirements. For equipment: shows category picker with specs from project equipment library. Auto-suggests cost code based on selected CSI division and zone.

# 4. Cowork Session Plan

### Session 1: Data Layer & API Contract (Est. 45 min)

- Add ResourceRequest, ScheduleEntry, ResourceConflict types to types.ts

- Add tables to db.ts version 3 (or version 4 if time tracking already added)

- Create /api/kinetic/webhook route for receiving Kinetic Craft callbacks

- Create src/lib/kinetic-client.ts with request submission and status polling

### Session 2: Resource Request UI (Est. 60 min)

- Create /resources/page.tsx with tabbed layout

- Build ResourceRequestForm component with type-adaptive fields

- Build RequestCard component with status badges and sync indicators

- Add request creation flow with validation

### Session 3: Schedule View (Est. 60 min)

- Build ScheduleGantt component (weekly look-ahead grid)

- Implement drag-to-reschedule functionality

- Add conflict detection algorithm (check overlaps on save)

- Build ConflictAlert component with resolution options

### Session 4: Kinetic Craft Bridge (Est. 45 min)

- Implement /api/kinetic/sync route for outbound request sync

- Build webhook handler for incoming allocations and status changes

- Add Kinetic Craft connection settings page (API URL, HMAC key)

- Add sync status indicators throughout the resource UI

# 5. New Files Manifest

| File Path | Purpose |
| --- | --- |
| src/app/resources/page.tsx | Resource dashboard (requests, schedule, conflicts) |
| src/app/resources/new/page.tsx | New resource request form |
| src/app/api/kinetic/webhook/route.ts | Webhook endpoint for Kinetic Craft callbacks |
| src/app/api/kinetic/sync/route.ts | Outbound sync to Kinetic Craft |
| src/components/resources/ScheduleGantt.tsx | Weekly gantt-style schedule view |
| src/components/resources/RequestCard.tsx | Resource request display card |
| src/components/resources/ConflictAlert.tsx | Conflict detection and resolution UI |
| src/lib/kinetic-client.ts | Kinetic Craft API client |
| src/lib/conflict-detector.ts | Schedule conflict detection algorithm |